## Slide 1
Headline Verdana Bold
  Subheading Verdana regular up to two lines of text
Author, legal entity or date

## Slide 2: Agenda
Project Canvas 3
Key Information Security Metrics 5
Progress Status of Metrics 7
Time & Effort Consumption 9
Metric Visualization 10
Findings 18
Next Steps 22
Contacts & Reference Documentation 23

## Slide 3: Project Canvas
PROJECT GOALS
What we try to achieve:
  A
  ]recommendations
Uses of security metrics program:
  S;
  .
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Project Goals
why it’s worth investing
The key issues of the current state:
  T
Benefits of implementing
  F
Target Audience
CX

## Slide 4: Project Canvas
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Present Project Progress
Prepare the data collection
Identify metrics in scope: review existing and develop new =
1
Collect data and analyze the results
Collect metrics data
Cons
Identify corrective actions
Determin
2
3

## Slide 5: Key Information Security Metrics
First Priority Metrics (1/2)
ID | METRIC NAME | DIMENSIONS | PURPOSE | SOURCE
 |  |  | • Ensuring all assets are under Security Control | SIEM
 |  |  |  | AV
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps

## Slide 6: Key Information Security Metrics
First Priority Metrics (2/2)
ID | METRIC NAME | DIMENSIONS | PURPOSE | SOURCE
SM-03-02 | Virus Control | Number of Viruses Detected: - by data center | • Evaluating the maturity of the virus detection and mitigation process across data centers | AV
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps

## Slide 7: Progress Status of Metrics
First Priority Metrics (1/2)
ID | METRIC NAME | SOURCE | STATUS | NOTES
SM-01-01 | Asset Coverage | SIEM |  | 
 |  | AV | COMPLETE | 
 |  | VM FIM |  | 
SM-01-03 | Age of Vulnerability Scans | VM |  | 
 |  |  | COMPLETE | 
SM-01-04A SM-01-04B | Age of the Antimalware - Updates - Scans |  |  | 
 |  | AV | COMPLETE | 
 |  |  | PENDING | There is no available features to pull the last-scan information from Bitdefender but manually check scan log for each asset
SM-03-01 | Vulnerability Control |  |  | 
 |  | VM | COMPLETE | Provided by Rapid 7’s Product Owner
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps

## Slide 8: Progress Status of Metrics
First Priority Metrics (2/2)
ID | METRIC NAME | SOURCE | STATUS | NOTES
SM-03-02 | Virus Control |  |  | 
 |  | AV | PENDING | There is no reports for virus scan information in convenient format shown in Bitdefender Dashboard
SM-01-02 | Service Availability | SIEM |  | 
 |  | AV | PENDING | Searching for ways to get data from Zabbix, Dynatrace and other monitoring tools. Currently, there is no features available to extract data from these tools
 |  | FIM |  | 
SM-04-01 | Security Incident Management |  |  | 
 |  | BCP | COMPLETE | 
SM-05-01 | Change Management | SPC |  | 
 |  | BCP | COMPLETE | 
 |  | JIRA |  | 
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps

## Slide 9: Time & Effort Consumption
First Phrase: Manual Data Access and Collection
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
SM-01-01 Asset Coverage | Manual 1 hour | Manual 4 hours | Semi-Auto 8 hours | Semi-Auto 2 hour
Accessing
Data
Collecting
Data
Cleansing
Data
Visualizing
Data
Time & Effort Spent by Metrics (data cleansing and visualization are done by Python and Excel)

## Slide 10: Metric Visualization
SM-01-01 >> Asset Coverage
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Data Center | Amount
FR | 6,434
MA | 7,236
MO2 | 825
NS1 | 379
RO1 | 1,826
SH3 | 755
SY2 | 742
UNKNOWN | 2,008
TOTAL | 20,205

## Slide 11: Metric Visualization
SM-01-01 >> Asset Coverage – Breakdown for Bitdefender
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
 | FR | MA | MO2 | NS1 | RO1 | SH3 | SY2 | Grand Total
Unmanged | 99 | 668 | 370 | 102 | 230 | 107 | 245 | 1,821
Managed | 1,129 | 1,303 | 160 | 243 | 1,522 | 533 | 382 | 5,272
Total | 1,228 | 1,971 | 530 | 345 | 1,752 | 640 | 627 | 7,093

## Slide 12: Metric Visualization
SM-01-03 >> Age of Vulnerability Scans
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Row Labels | FR | MA | MO2 | NS1 | RO1 | SH3 | SY2 | UNKNOWN | Grand Total
0_30_DAYS | 5,762 | 6,144 | 453 | 288 | 1,418 | 612 | 569 | 1,193 | 16,439
31_60_DAYS | 105 | 33 | 6 | - | 154 | - | 18 | 244 | 560
Grand Total | 5,874 | 6,252 | 648 | 288 | 1,586 | 613 | 592 | 2,051 | 17,904

## Slide 13: Findings
Splunk
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Finding 1 | Missing assets
Observation | Host Listing Reports were extracted from Splunk on 13 Mar 2019 for Security Data Integrity Review and any finding will be reported.

## Slide 14: Next Steps
Action Plan
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Follow up on integrating ISMP to SAP Analytics Cloud (Plan A)
  Communicate gaps found with Tool Owners
  Discover opportunities to remedy the gaps
  Agree action plans and execute the
Work with Product Owners to remedy the gaps found
  Increase accuracy and completeness of current metrics
  Rationalize metric reporting activities and process to improve efficiency
Improve current metric reporting activities
  Continue following up IEG & Delivery – DE team to integrate our tools with SAC and build ISMP Dashboard for our team
  Coordinate with James Gu to find opportunities to incorporate our project with James’ current SAC initiatives
Keep building our own reporting tool (Plan B)
  Look in to our available resources and find solutions to develop a tool to automate and centralize ISMP

## Slide 15: Contacts & Reference Documentation
Overview ISMP Documentation and contacts for support.
Time & Effort Consumption
Project Canvas
Key Information Security Metrics
Progress Status
Findings
Metric Visualization
Next Steps
Thanh Tung Nguyen
Information | ISMP - S02 -
Project detailed document | Docume
ISMP - | ISMP -
Project | Project

## Slide 16: Thank you.